# Updated Timeline

| Start Date | Task Planned |
| --- | --- |
| 2025-10-25 | - Create admin panel (as shown in original doc) |
| 2025-10-26 | - Deploy test app |
| 2025-10-27 | - Add shopping cart view and add to cart buttons/functionality (List view with delete buttons for individual items and remove all button) |
| 2025-10-28 | - Add image uploading for product create, image loading for product details |
| 2025-10-30 | - Add fake checkout pages |
| 2025-11-31 | - Add more complete search filtering as specified in original doc |
| 2025-11-02 | - Update frontend to match design doc |
| 2025-11-09 | - Update checkout to send email of order confirmation and create orders in database |
| 2025-11-11 | - Implement invoice creation !Potentially Longer than expected! |
| 2025-11-14 | - Record progress report |
| 2025-11-15 | - Setup security and accessibility testing (and keep testing at every major task completion) |
| 2025-11-17 | - Integrate Stripe into checkout service !Potentially Longer than expected! |
| 2025-11-24 | - Add admin account creation |
| 2025-11-27 | - Cleanup – Make sure all requirements are met, works on mobile and desktop as expected, all methods are tested properly, exceptions are handled, no warnings, etc. |
| 2025-12-01 | - Create and submit final report and presentation video. - Upload all needed deliverables to LMS. |

Old Timeline

| Start Date | Task Planned |
| --- | --- |
| 2025-09-08 | • Setup project with basic “Hello World” web API • Setup database with schema from ERD • Create basic CRUD endpoints for API |
| 2025-09-15 | • Create simplified UI • Add user sign-in capabilities • Add admin account creation page • Add authorization for admin endpoints (Create, Update, Delete) |
| 2025-09-22 | • Create and submit progress report and demo video. |
| 2025-09-29 | • Create user products cart • Create checkout page and API (not yet taking customer info) |
| 2025-10-06 | • Run tests to verify API endpoints are working as expected • Add search filtering for products view • Update UI to match mockups |
| 2025-10-13 | Break week |
| 2025-10-20 | • Deploy initial progress to hosting platform. • Create and submit progress report and demo video |
| 2025-10-27 | • Add user account profile settings • Link checkout to actual checkout service in testing mode (Such as Stripe) |
| 2025-11-03 | • Have checkout add orders to database • Add Invoice creation functionality • Have emails sent to users after checkout |
| 2025-11-10 | • Create and submit progress report and demo video. |
| 2025-11-17 | • Ensure frontend matches mockups on both mobile and desktop • Test accessibility compliance of frontend |
| 2025-11-24 | • Run security testing on app • Run Funcionality testing on app |
| 2025-12-01 | • Create and submit final report and presentation video. • Upload all needed deliverables to LMS. |
| Link to Capstone GitHub Repository: https://github.com/Steve-at-Mohawk-College/capstone-project-kijjuy |  |
| Final Hosted Project Due December 5th, 2025 – no extensions. |  |